## APEC Self-Funded Project Proposal Coversheet

Please submit through APEC Secretariat Program Director.

| Project Title: | Proposal on the Foundation of the APEC Sustainable Energy Centre |
| --- | --- |
| Project Number (Assigned by Secretariat): |  |
| Committee / WG / Sub-fora / Task-force: | Energy Working Group (EWG) |
| Proposing APEC economy: | People’s Republic of China |
| Co-sponsoring economies: | United States, |
| Date approved by fora: |  |
| Expected start date: |  |
| Expected completion date: |  |
| - Project summary: - Briefly describe the project. - Your summary should include the project topic, planned activities, - timing and location: | To establish a Sustainable Energy Center under the APEC framework is one of the concrete actions to facilitate the development of clean, renewable and sustainable energy use, and thus to boost sustainable development and energy security, and reduce carbon emissions, which have good relevance with Leaders’ declarations. The mission of the proposed SEC is to strengthen the pragmatic cooperation amongst APEC member economies through information sharing, technology transfer and dissemination, supportive building capacity activities and real demonstration projects. The proposed SEC will be operated and funded by Tianjin University, supported by the National Energy Administration, China and open for all APEC members. China would like to work together with all APEC members in the Year 2014, when the 22th APEC leaders’ meeting is held in Beijing, to promote the SEC’s foundation sequentially in the 47th EWG meeting and the 11th Energy Ministerial meeting. Workshops and seminars will be held periodically for effective communications. |
| Total cost of project (USD): | $ 5,000,000 |

Project Overseer Information and Declaration:

Name:  Zhu Li

Title:  Professor/Executive Director

Organization:  School of Architecture/Sustainable Energy Research Centre, Tianjin University.

Postal address:  Weijin Road 92, Nankai District, Tianjin City, China.

Tel:  86-22-27404771	E-mail:  zly_tj@163.com

As Project Overseer and on behalf of the above said Organization, I declare that this submission was prepared in accordance with the Guidebook on APEC Projects and any ensuing project will comply with said Guidebook. Failure to do so may result in the BMC denying or revoking funding and/or project approval. I understand that any funds approved are granted on the basis of the information in the document’s budget table, in the case of any inconsistencies within the document.

Name of Project Overseer

Name of Fora Chair/Lead Sheppard

Date:

Project Synopsis

- Relevance: Why should APEC undertake this project? What problem or opportunity will the project address and why is it important?

- Promoting green growth and addressing global environmental challenges have long been the commitments of APEC leaders. Sustainable use of energy and selection of cleaner energy sources is the effective ways to achieve these goals. The 2010 APEC Economic Leaders’ declaration’s theme is "Change and Action”, which is expressed as the theme of “Low Carbon Paths to Energy Security: Cooperative Energy Solutions for a Sustainable APEC" in Energy sector.  The 2011 APEC Economic Leaders’ Declaration called on economies to speed up the transition towards a global low-carbon economy in a way that enhances energy security and supports APEC's aspiration to reduce aggregate energy intensity by 45 percent by 2035. The 2012 Leaders’ Declaration also recognized the need to further promote energy efficiency and cleaner energy supplies as a priority to boost sustainable development and energy security, and reduce carbon emissions. The 2013 Leaders’ Declaration recognized that energy security is an important ingredient towards sustainable growth and equitable development in APEC region. APEC member economies need to strengthen their works to promote clean and renewable energy resources. The newly announced APEC theme for 2014 is “Shaping the Future through Asia-Pacific Partnership”, for seeking sustainable growth patterns, developing a green economy and promoting sustainable energy use in covered in the Priorities.  The present proposal to establish a Sustainable Energy centre-SEC under the APEC framework is one of the concrete actions to facilitate the development of clean, renewable and sustainable energy use, and thus to boost sustainable development and energy security, and reduce carbon emissions, which have good relevance with Leaders’ declarations.

- Objectives: Describe the 2-3 key objectives of the project. (e.g., to... create a framework...; ensure participants will be able to...; share experiences...; enhance understanding...; develop recommendations...; build interest...; revise strategies... etc.)

- To enhance the understanding on the importance of sustainable energy development and to share the information and experiences on sustainable energy development and applications among APEC economies;

- To strengthen the capacity building of sustainable energy development and utilization of renewable and clean energy in APEC economies, and to facilitate the sustainable energy technology transfer and dissemination in APEC region;

- To build real pilots of sustainable energy development projects for all APEC economies to participate and make contributions for a sustainable APEC.

- Alignment:  Describe how the project will help achieve APEC’s key priorities and meet your forum’s work-plan or medium-term plan.

- This project proposal aligns exceedingly well with both EWG and APEC-wide priorities. In 2012 Vladivostok Declaration, APEC Leaders reaffirm the commitment to promote green growth and to seeking practical, trade-enhancing solutions to address global environmental challenges. Cleaner energy sources are to be promoted in parallel with energy efficiency for the commitment to APEC energy security. In 2010 APEC leaders declared that the theme is "Low Carbon Paths to Energy Security: Cooperative Energy Solutions for a Sustainable APEC", following the 2007 Sydney APEC Leaders' Declaration on Climate Change, Energy Security and Clean Development. In 2011, promotion of clean energy use and securing green growth are still very important components. The proposed APEC Sustainable Energy Centre-SEC will facilitate information and technology transfer on sustainable energies among APEC economies, through enhanced capacity building activities and effective collaborations on real projects. The centre’s work will be linked with sustainable energy projects directed by EWG and APERC’s work.

- EWG has a long-term mission of maximizing the energy sector's contribution to the region's economic and social well-being, while mitigating the environmental effects of energy supply and use. This project falls exactly within this range. In 2007, the APNet (Asia-Pacific Network for Energy Technology) was established to strengthen collaboration particularly in the area of renewable energy sources. Since last year, a key initiative that EWG is implementing is the PREE (Peer Review Mechanism on Energy Efficiency). The proposed SEC will rely on real demonstration projects to facilitate sustainable energy technology and information through building capacity activities in APEC economies, which are in alignment with the above priorities seamlessly.

- Methodology: How do you plan to implement the project? In this section, address:

- Timeline: Project timelines and dates for key activities and deliverables

| - Time | - Activities | - Milestone |
| --- | --- | --- |
| - January - April | - Thorough and comprehensive communications among APEC economies through electronic ways and brain-storm seminars | - Informal support among APEC members |
| - April | - The 47th EWG meeting in Kunming, China | - Endorsement in the meeting minutes |
| - April- September | - The organization and working mechanism are to be improved through seminars and workshops. | - Clearer thoughts about SEC |
| - September | - The 11th Energy Ministerial meeting in Beijing | - Approved by ministers |
|  | - The 22th APEC Leaders’ meeting | - To be one of the desired outcomes of Leaders’ meeting |

- China would like to work together with all APEC members in the Year 2014, when we are hosting the APEC leaders’ meeting, to promote the SEC’s foundation using the timeline as below.

- Stakeholders: Beneficiaries and stakeholders (APEC & non-APEC) and how they will be engaged

- The proposed SEC will be operated and funded by Tianjin University, supported by the National Energy Administration, China and open for all APEC members.

- Policy makers and government, research organizations, and industrial enterprises in all APEC member economies interested in or related with sustainable energy are all welcome to be stakeholders of the SEC, and will be the beneficiaries as well. The people will be teamed up and the resources will be integrated on the basis of sustainable energy demonstration projects.

- Previous projects/activities: If and how this proposal builds on the findings or lessons learned from previous projects/activities, while avoiding duplication

- The foundation of SEC was originated from the APEC project “SEWG 22 11A-APEC Workshop on Paths toward Sustainable Low Carbon Economies Based on Rational Use of Renewable Energies” taken by Tianjin University. During its implementation the APEC Low Carbon Town Tour was started and the APEC Low Carbon Town Promotion Plan was proposed and later supported by the NEA. The promotion plan will select typical LCTs representing different natural resources, economy levels and geological locations in China. These LCTs are to be constructed by collecting the best concepts, methodologies and technologies from all APEC economies. Experts, policy makers, and all relevant stakeholders from all APEC economies, esp. who have experiences of LCT development are welcome to participate. The proposed SEC will be the platform for continuous running real projects like the LCTs. As pillars supporting the APEC LCT Promotion Plan, 5 new APEC projects have been granted by APEC Secretariats ([EWG052013A], [NRE133-4], [NRE133-3], [NRE133-5], [NRE133-6]) and more new projects are to be submitted on a continuous basis. The POs of these projects are all group members of the proposed SEC. All these provide solid basis for further broader resources integration and the sustainable development of the SEC.

- Communication: How you plan to communicate the results or benefits of this project to others

- Effective and efficient communications will be carried out in the ways of Email groups/Phone calls & fax/Net meetings/Personal talking. Seminars and workshop will be held periodically, making all potential partners clear about the progress. The SEC will have its own website and the updated results will be posted on time.